POSITION SUMMARY

NRG BLOOM INC.

Date: February 24, 2026

Marked: WITHOUT PREJUDICE | PRIVILEGED & CONFIDENTIAL

EXECUTIVE SUMMARY

NRG Bloom Inc. (“NRG Bloom”) seeks settlement of its claims against TON Infrastructure Ltd. (“TON”) arising from:

- The Mutual Non-Disclosure and Non-Circumvention Agreement dated January 10, 2025 (“NDA”);

- The Joint Venture Agreement dated February 19, 2025 (“JV Agreement”);

- The Site Development & Revenue Sharing Agreement dated April 2, 2025 (“Interim Agreement”)

- The Ogboinbiri 5MW Site Development and Revenue Sharing Agreement dated May 16, 2025 (“SDA”); and

- Addendum No. 1 to the SDA dated July 3, 2025 (“Addendum”).

NRG Bloom’s case is that TON systematically devalued NRG Bloom’s contractual position through a deliberate campaign described by TON’s own representative as a “calculated tactic.”

This devaluation followed a clear trajectory:

| Agreement | Date | Revenue Share | Management Fee |
| --- | --- | --- | --- |
| JV Agreement | February 19, 2025 | 1MW allocation (~25% equivalent, expressed as 250 ASICs) | USD $9,000/month |
| Interim Agreement | April 2, 2025 | 40% of remaining revenue after 25% community split (~30% effective) for the proof-of-concept | Basis: USD $5,000/month Per added MW: USD $800/month Max: USD $7,400/month |
| SDA | May 16, 2025 | 8% of net Bitcoin mining revenue | USD $875/month per container (max $3,500/month) |
| Termination | February 12, 2026 | 0% | $0 (never paid) |

Each reduction coincided with a termination threat or ultimatum. TON manufactured the conditions for termination, misrepresented NRG Bloom’s awareness to third parties, circumvented NRG Bloom’s introducer role in violation of the NDA and the JV Agreement’s exclusivity clause, and terminated the relationship at the precise moment when revenue was about to flow to NRG Bloom.

NRG Bloom’s settlement position is (USD 585,000) Five Hundred and Eighty Five Thousand USD. This represents a material discount from NRG Bloom’s full and is offered in the interest of prompt resolution. Payment to be made within 14 days to a designated account and evidence of payment shared within 24

# KEY FACTS

## B.1 The Relationship

NRG Bloom conceived the Nigerian Bitcoin mining opportunity that formed the foundation of TON’s market entry into Nigeria. NRG Bloom’s contributions included:

- Site origination: NRG Bloom identified the Ogboinbiri site and had existing operations before TON’s involvement

- Community access: Introduced TON to the community Power of Attorney (Agnes), the Community King, and local officials

- Gas supplier introduction: Introduced TON to Axxela Group — a separate 10MW opportunity worth an estimated USD $5.6 - $15.3 million over five years, originated by NRG Bloom through a direct inbound inquiry from Axxela.

- Security and logistics: Arranged visas, itineraries, armed security escorts, flights, and all ground logistics for TON’s first Nigeria visit (February 2025)

- Operational management: Managed all ground operations for thirteen months, including security (two guards), fencing (₦4.2M), land lease, site maintenance, Starlink connectivity, staff management, customs clearance, and community relations

- Regulatory navigation: Handled all compliance, legal, and administrative processes in Nigeria

- Stakeholder conflict resolution: managed community tensions

The relationship was formalised through five interconnected agreements:

| Agreement | Date | Key Terms for NRG Bloom |
| --- | --- | --- |
| Mutual NDA | January 10, 2025 | 2-year confidentiality period; non-circumvention provisions; governed NRG Bloom–TON information-sharing |
| JV Agreement | February 19, 2025 | 1MW allocation (~250 WhatsMiner M50s); USD $9,000/month operations fee; Section 5: “TON agrees that all current and future Bitcoin mining projects in Nigeria will be done exclusively with NRG BLOOM”; 90-day termination notice + 30-day cure period |
| Interim Agreement | April 2, 2025 | 40% revenue share from the 75% revenue remaining after the community share on the proof-of-concept; USD $5,000/month basis operation fee for proof-of-concept, +USD $800/month per MW. |
| SDA | May 16, 2025 | 8% net Bitcoin mining revenue; USD $875/month operations fee per container; negotiated under duress following Tyler Macpherson’s “calculated tactic” termination |
| Addendum No. 1 | July 3, 2025 | 35% revenue share for NRG Bloom container; Community 25%; TON 40%; operations fee confirmed at $875/month |

Note on the Axxela opportunity: Axxela Group and the Ogboinbiri project are distinct commercial relationships. NRG Bloom introduced Axxela to TON after meeting with Axxela in early February 2025, with the objective of jointly developing a second site — TON as the CAPEX provider, NRG Bloom as site management. TON’s circumvention of this introduction is addressed in Section B.4 below.

## B.2 The Pattern of Conduct

Following execution of these agreements, TON engaged in a systematic pattern of conduct designed to marginalise NRG Bloom and ultimately remove it from the venture:

| Event | Date | Significance | Evidence |
| --- | --- | --- | --- |
| JV Agreement signed at 25% revenue and $9,000/month | Feb 19, 2025 | Baseline — NRG Bloom’s original contractual value | JV Agreement, Section 3–4 |
| Tyler and Jeff inspect NRG Bloom’s container | Feb 21, 2025 | TON’s representatives visited and examined the container without raising safety concerns; took photos and videos | WhatsApp group chat, Feb 21 |
| Second agreement at ~30% effective revenue and $5,000–$7,400/month management fee | Apr 2, 2025 | First devaluation — still within reasonable range | April 2 Agreement |
| TON declines Obrikom deal without informing NRG Bloom | Apr 11–21, 2025 | Pattern of exclusion begins; TON communicates directly with Nelson, bypassing NRG Bloom | WhatsApp, Marley–Makir |
| Tyler’s “calculated tactic” termination | May 12, 2025 | Sent night before Makir’s confirmed flight to Edmonton; later admitted to be a deliberate pressure tactic (witnessed by Julie Peeters); TON’s Feb 20 response does not deny this admission | WhatsApp, Tyler–Makir |
| SDA signed at 8% revenue and $875/month | May 16, 2025 | ~10x devaluation from original terms; negotiated under duress in Edmonton after Makir and Julie flew on non-refundable $2,600 ticket | SDA |
| TON systematically excludes NRG Bloom from Axxela PPA correspondence | Jun 24–Jul 2, 2025 | 9-day circumvention window — draft PPA sent to TON only on Jun 27; NRG Bloom excluded from all emails | Gmail correspondence (documented email-by-email) |
| Marley tells Axxela “NRG Bloom is fully aware” | Jul 4, 2025 | False statement to a third party — NRG Bloom had been excluded from 9 days of PPA correspondence and was not aware | Gmail, Jul 4; Makir’s Jul 11 objection |
| TON refuses to pay operations fee | Dec 4, 2025 | Marley: “Management fee — not sure this site needs to get online” — creates financial pressure on NRG Bloom operations | WhatsApp, Marley–Makir |
| TON imposes unilateral holiday deadlines | Dec 23, 2025 | Action items with Dec 24–30 deadlines for third-party review in rural Nigeria during Christmas; marked “OVERDUE” on Dec 31 | Email, Jeff Jespersen |
| Agnes’s formal complaint re TON communication failure | Dec 23, 2025 | Agnes: “I am not comfortable with a lack of response or failure to pass information” — electrician team on-site for 3 weeks with no go-ahead from TON | WhatsApp, Marley–Agnes–Makir group |
| TON pays NRG Bloom staff directly | Jan 2026 | Bypasses NRG Bloom’s management structure, undermining operational authority; TON’s own Feb 20 response admits this | TON’s Response Letter, Section 2.3 |
| Jeff: “We’ll get back to you on next steps” | Feb 9, 2026 | No indication of termination asures of collaboration; 3 days later, TON terminates | Email, Jeff Jespersen |
| Termination | Feb 12, 2026 | TON terminates at the precise point when mining returns were about to flow to NRG Bloom — containers deployed, transformer installed, electrical remediation accepted by NRG Bloom, new container commitment made, institutional equity partner (Canurta) introduced | Termination letter |

## B.3 Facts TON Has Not Denied

In its Response Letter (February 20, 2026) and Reply to Counter-Response (February 23, 2026), TON did not deny — and cannot explain — the following:

- NRG Bloom originated the opportunity. TON’s own response “acknowledges that NRG Bloom played a role in introducing the Ogboinbiri opportunity and facilitating initial stakeholder introductions.”

- The “calculated tactic” admission. TON does not deny Tyler Macpherson made this statement. It recharacterises it as “commercial negotiations routinely involve the exercise of contractual rights” — which is itself an acknowledgment that the termination was used as a negotiating tool, not a genuine decision.

- Marley’s false representation to Axxela. TON has never denied that Marley told Franklin Umole (Axxela MD) that “NRG Bloom is fully aware” when NRG Bloom was not. TON’s only response is to argue the circumvention claim belongs in Alberta — a jurisdictional deflection, not a factual denial.

- The progressive devaluation. TON does not deny that NRG Bloom’s terms went from 1MW + $9,000/month (JV Agreement) to ~30% + $5,000–$7,400 (April 2) to 8% + $875 (SDA). TON says these were “freely negotiated” — ignoring that each negotiation followed a termination threat.

- Operations fee non-payment. TON does not deny refusing the fee. It argues the container “was not operational” — a characterisation disputed by the fact that Agnes had 33 miners running in NRG Bloom’s container and TON’s own equipment benefited from NRG Bloom’s security and connectivity infrastructure.

- Direct staff payments without authorisation. TON admits paying NRG Bloom staff directly in January 2026 and attempts to justify it.

- The timing of termination. TON offers no explanation for why it terminated three days after Jeff Jespersen’s February 9 email assuring continued collaboration, at the precise moment when NRG Bloom’s contributions had been consumed and revenue was about to commence.

- The Axxela email exclusion. TON offers no alternative narrative for the 9-day period (June 24 – July 2, 2025) when NRG Bloom was systematically removed from all Axxela PPA correspondence. TON deflects to jurisdiction.

- The JV Agreement exclusivity clause. TON’s response makes no reference to the JV Agreement’s Section 5 exclusivity provision (“all current and future Bitcoin mining projects in Nigeria will be done exclusively with NRG BLOOM”). TON’s pursuit of Axxela without NRG Bloom’s participation constitutes a breach of this commitment.

- Zero-day termination notice. The original JV Agreement required 90 days’ written notice plus a 30-day cure period. Even the SDA required notice. Jeff Jespersen’s February 9 email — “We’re going to take this away, digest it, and get back to you” — demonstrates no warning was given.

## The Axxela Circumvention

This warrants separate treatment because of its scale and the strength of the evidence.

The Axxela opportunity is worth an estimated USD $5.6 - $15.3 million over five years (per TON’s own financial projections). NRG Bloom originated, developed, and negotiated this opportunity over five months before TON circumvented NRG Bloom’s role.

Key facts:

- February 4, 2025: Axxela cold-emailed NRG Bloom directly (info@nrgbloom.com). TON had zero involvement in originating this relationship.

- February 7 and 25, 2025: NRG Bloom met Axxela at their Lagos offices — first Makir alone (with Nelson), then presenting to Franklin Umole (MD). Axxela’s own meeting minutes describe TON as “investors from Canada” who were “invited to see” NRG Bloom’s facility.

- April 22, 2025: Makir proposed the $0.03/kWh rate to Axxela — the exact rate that became the confirmed deal price. TON was not on any of these emails.

- June 12, 2025: Axxela confirmed the $0.03/kWh rate to both Tyler and Makir — acknowledging both parties as equal partners.

- June 24–July 2, 2025 (the 9-day circumvention window):

  - June 24: David Billay (TON) takes over Axxela correspondence. Makir removed from all emails.

  - June 25: TON sends DD checklist and Gantt chart to Axxela. Makir not included.

  - June 27: Draft PPA sent to TON only. NRG Bloom excluded from the key document.

  - July 2: Axxela follows up with TON. Makir still excluded.

  - July 3: Nana (Axxela Head of BD) re-includes Makir, requests both company profiles for Board approval.

- July 4, 2025: Marley emails Franklin Umole: “NRG Bloom is fully aware.” This statement was provably false — Makir had been excluded from PPA correspondence for 9 days.

- July 7, 2025: Nana separately forwards the PPA to Makir — suggesting even Axxela’s own staff recognised NRG Bloom had been improperly excluded.

- July 11, 2025: Makir discovers the circumvention and objects formally in a lawyer-approved email: “I’m requesting that all direct communications with Franklin or other members of Axxela cease immediately unless NRG Bloom is included.”

TON offered NRG Bloom a $1,000/MW finder’s fee ($10,000 total) for a relationship worth USD $5.6 -$15.3 million. As Makir documented at the time: “The $1k/MW fee you’re offering, $10k total, is just 0.065% of that value.”

NRG Bloom’s introducer role is established beyond dispute by Axxela’s own records. The circumvention is documented email-by-email. Marley’s false representation to Axxela is documented in writing. NRG Bloom’s immediate objection is documented in writing with lawyer’s approval.

# D. LEGAL BASIS

NRG Bloom’s claims are founded on the following causes of action, each supported by Nigerian case law authority:

| Cause of Action | Legal Basis | Authority |
| --- | --- | --- |
| Breach of contract | TON failed to pay agreed operations fees ($875/month) and revenue share; terminated without complying with notice requirements; breached JV Agreement exclusivity clause | Agbanelo v. UBN Plc (2000) 7 NWLR (Pt. 666) 534; Globe Spinning Mills v. Reliance (2017) LPELR-41433(CA) |
| Wrongful termination | Termination exercised in bad faith, on pretextual grounds, at the point when NRG Bloom’s returns were imminent; zero-day notice despite contractual requirements | Shell v. Olanrewaju (2008) 18 NWLR (Pt. 1118) 1; Ogunniyi v. Min. of FCT (2014) 18 NWLR (Pt. 1422) 25 |
| Fraudulent misrepresentation | Marley Broda’s false statement to Axxela MD that NRG Bloom was “fully aware” — an unambiguous false statement of existing fact that induced third-party reliance and facilitated TON’s direct engagement with Axxela | Mohammed v. Mohammed [2012] 11 NWLR (Pt. 1310) 1; Dantata v. Mouktar [2012] 14 NWLR (Pt. 1319) 122 |
| Economic duress | Successive reductions from 25% + $9,000/month to 8% + $875/month, each extracted under threat of termination, leaving NRG Bloom with no reasonable alternative after surrendering its Marshall Long partnership | Obanye v. UBN Plc (2018) 17 NWLR (Pt. 1648) 375; Oilserv v. L.A.I.CO (2008) 2 NWLR (Pt. 1070) 191 |
| Circumvention / unjust enrichment | TON bypassed NRG Bloom to deal directly with Axxela, Agnes, and Blaze — contacts originated by NRG Bloom — retaining the full benefit without compensation. By circumventing NRG Bloom’s Axxela relationship, TON denied NRG Bloom the ability to leverage that relationship for structured financing: co-signed project agreements insurable by Export Development Canada (EDC), which would have enabled debt-based funding from Canadian financial institutions. | Oceanic Bank v. Chitex (2000) 6 NWLR (Pt. 661) 464; equitable principles of restitution |
| Breach of exclusivity | JV Agreement Section 5: “TON agrees that all current and future Bitcoin mining projects in Nigeria will be done exclusively with NRG BLOOM.” TON’s pursuit of Axxela and continued Ogboinbiri operations without NRG Bloom breaches this commitment. | Contract; implied duty of good faith |
| Exemplary / punitive damages | The “calculated tactic,” fraudulent misrepresentation to Axxela, manufactured termination conditions, and 10-month-delayed safety pretext demonstrate deliberate bad faith warranting punitive damages | Maritime Management v. NMA 11 (2012) 18 NWLR (Pt. 1333) 506 at 544; Baker Marine v. Chevron (2000) 12 NWLR (Pt. 681) 393 |

# E. SETTLEMENT POSITION

## E.1 NRG Bloom’s Claim Range

| Component | Low Estimate | High Estimate | Basis |
| --- | --- | --- | --- |
| Unpaid operations fees | $52,500 | $210,000 | Low: $875/month × 1 container × 60 months. High: $875/month × 4 containers × 60 months. NRG Bloom notes the original contractual rate was $9,000/month (JV Agreement); the reduction to $875 was procured under duress. |
| Lost revenue share (SDA/Addendum terms, projected 60 months) | $250,000 | $700,000 | 35% share under Addendum No. 1 for a reduced (not full) projected period |
| Damages for progressive devaluation (original JV terms vs. SDA terms) | $232,000 | $465,000 | Difference between value at original terms (25% + $9,000/month) and actual terms (8% + $875/month) over the operating period |
| Axxela circumvention damages | $450,000 | $450,000 | Calculated based on NRG Bloom’s lost share of the Axxela PPA value; separate from Ogboinbiri operational losses |
| Consequential damages (lost structured financing pathway) | $300,000 | $800,000 | Loss of EDC-insurable project agreements and consequent inability to access Canadian institutional debt financing that NRG Bloom was actively pursuing |
| Exemplary / punitive damages | $100,000 | $300,000 | Reserved for arbitration; excluded from settlement offer |
| Legal and advisory costs | $3,500 | $3,500 | To date |
| TOTAL | ~₦1.8 Billion | ~₦4 Billion |  |

## E.2 Settlement Offer

In the interest of prompt resolution within 14 days , NRG Bloom proposes settlement at the following level:

NRG BLOOM’S SETTLEMENT POSITION : (~US$ 585,000)

This represents approximately 30–65% of NRG Bloom’s full claim value and reflects a genuine willingness to compromise. It is calculated as follows:

- Unpaid operations fees: full contractual entitlement

- Lost revenue share: 35% share under Addendum No. 1 for a reduced (not full) projected period

- Moderate compensation for circumvention of introducer role (Axxela and Ogboinbiri stakeholders)

- No claim for exemplary or punitive damages (reserved for arbitration only)

- No claim for future lost profits beyond a reasonable projection period

NRG Bloom wishes to be clear: this settlement range represents a material discount offered for negotiation purposes only. Should this matter proceed beyond the negotiation period, NRG Bloom will advance its claim at full value, without concession, across all available heads of damage — contractual, restitutionary, and consequential — supported by the complete evidentiary record.

## E.3 Payment Terms

NRG Bloom is prepared to accept:

- Option 1: Lump sum — Full payment of 585,000 USD within 14 days of signing the settlement agreement.

- Legal Fees in the sum of 50,000 USD paid within 14 days.

## E.4 Non-Financial Terms

NRG Bloom also seeks the following non-financial terms as part of any settlement:

- Mutual confidentiality — The terms and existence of the settlement shall be strictly confidential.

- Mutual non-disparagement — Neither Party shall make negative public statements about the other.

- Mutual releases — Full and final release of all claims arising from the NDA, JV Agreement, SDA, Addendum, and related matters.

- Acknowledgment of NRG Bloom’s contribution — An internal (non-public) written acknowledgment by TON of NRG Bloom’s role in establishing the Ogboinbiri operations.

The settlement offer contained in this Position Summary will be withdrawn upon the commencement of mediation / arbitration and will not be repeated at the same level.

NRG Bloom presents this Position Summary in good faith and with a genuine desire to resolve this dispute fairly and efficiently. We look forward to receiving TON Infrastructure’s counterproposal.

For and on behalf of NRG Bloom Inc.

Makir Volcy

This document is marked WITHOUT PREJUDICE and constitutes PRIVILEGED & CONFIDENTIAL settlement correspondence. It is inadmissible in any subsequent proceedings except as to costs.